The Arab American University

Faculty of Engineering and Information Technology

Engineering Project Management (11071514)

Project Name:

iStudent E-learning Platform

Prepared by:

| Hassan Braik | 201711446 |
| --- | --- |
| Basil Salahat | 201811775 |
| Mohammad Abu Malash | 201911801 |
| Moath Abu Malash | 201912230 |

Supervisor: Eng. Mohammad Tuffaha

June 2023 © Arab American University – Palestine

Table of Contents

Introduction	3

3

1.	Project Pre-Initiation and Initiation	4

1.1.	Overview	4

1.1.1.	The scope, time, and cost constraints for Project	4

i	Scope:	4

ii	Time:	4

iii	Cost:	4

1.2.	Business Case	5

1.2.1.	Introduction/ Background	5

1.2.2.	Business Objective	5

1.2.3.	Current Situation and Problem/Opportunity Statement	5

1.2.4.	Critical Assumption and Constraints	5

1.2.5.	Analysis of Option and Recommendation	5

1.2.6.	Schedule Estimate	6

1.2.7.	Potential Risks	6

1.2.8.	Exhibits	6

1.3.	The Project Stakeholders	7

1.4 Project Organizational Chart	7

1.5 Management Strategy	8

2.	Overview	9

Table 1:Stakeholder Register for E-learning Platform	7

Table 2: Management Strategy	9

# Introduction

A fresh start-up is an idea that is a solution to a genuine problem, fixing a problem for many people, saving time and effort for everyone, and disseminating information in an easier method. This is similar to the adage that states that hope is born from the womb of pain. Our project is an online learning environment for Tawjihi students that includes a wealth of resources to educate and train students, ensure their comprehension of concepts and differences, and produce the best results possible, particularly in light of the Coronavirus outbreak that makes it challenging for students to move around while a travel ban is in effect in the nation as a whole or some specific regions. We considered a wide range of potential sponsors for our project, but in the end, we narrowed it down to Engineer Mohammad because of his excellent track record of supporting initiatives of a similar nature in addition to the financial resources he possesses to create a high-quality end product that is appropriate for our students.

Chapter One

# Project Pre-Initiation and Initiation

# Overview

We will, through our project, establish an electronic and interactive learning platform for students to be able to obtain all the necessary resources and needs to be able to overcome their Ministerial exams to be able to overcome the ongoing school closures, and the inability to obtain assistance and complete education for students with the presence of the virus Covid-19, especially high school students, due to its importance as a stage in the life of a learner.

If we can complete this stage in harmony and kindness even without Corona, the project will be able to proceed in the same manner because of its method for making the best use of videos to explain the courses and for making it simple for people to get the knowledge they need.

# The scope, time, and cost constraints for the project

### Scope:

In addition to weekly group classes, for any questions, we provide recorded lessons for each topic organized and simple by semester, unit, and lesson. We also provide students the option to pay for an online session with a teacher in any subject.

### Time:

It will take two months to prepare the classes, and two months to construct the platform. To put it simply, it will be finished in two to three months.

### Cost:

The whole cost of the project, including the purchase of instructional materials, the creation of the platform, and the salaries of the staff for the first two months, will be around (400,000 shekels).

There is an electronic platform owned by the Palestinian Ministry of Education, however, the platform in our proposal will make it simpler for the student to reach his objectives and have access to information. When the project is finished, we will offer it to the appropriate authorities, and we pray that the ministry will support it. Mahammad is a different sponsor, as we said in the introduction.

# Business case

# Introduction/ Background

By giving students access to all the tools they need to learn through videos and connecting them with professors who care deeply about the same subject and specialty, we want to assist students and push them toward good grades.

# Business Objective

Our platform's objectives include giving high school students the tools they need to comprehend the curriculum without requiring them to leave their homes or waste time looking up information. The opportunity to take quick assessments online and receive results right away will be the project's defining feature.

# Current Situation and Problem/Opportunity Statement

Similar to us, the Ministry of Education and Higher Education has a platform with certain learning resources on it. The information we give students, including novel explanations and techniques, will set us apart, but in order for instructors to collaborate with us and for students to have confidence in what we have to offer, we need to cooperate with the Ministry of Education to make our website an official one.

# Critical Assumption and Constraints

To be able to access data about students and instructors, the platform has to be in communication with the Ministry of Education's server. That we can set up a video conference with students to construct a class and educate the professor on how to conduct training on our website. The increased reliance on students to spread the word about how amazing the site is for studying and how much it helps them. In order to immediately present the project to the public, the courses and videos are shot consecutively and fast while making sure the best explanations are obtained.

# Analysis of Option and Recommendation

- Only to submit tests make a basic website restricted to letting students submit exams for the subjects they designate or the subject entirely.

- Posting listings of recorded videos Students may only listen to the recorded courses on the site, which are organized into sections based on the specialties of the branches.

- Develop a platform that includes quizzes, videos, and the capability for a student and instructor to connect and hold an interactive online meeting.

# Schedule Estimate

There is some flexibility in the timeframe, but we expect to complete the project in less than six months. A minimum three-year useful life for the new system is another assumption we've made.

# Potential Risks

The main risk associated with the project is that the student and instructor won't be interested in using our platform. Users' involvement is essential to filling up this system's information and achieving its potential advantages. The software used to search the system, monitor security, and process payments has some technological risks. The major danger is failing to win over the target population's trust.

# Exhibits

Exhibit A: Financial Analysis

## The Project Stakeholders

| Name | Position | Internal/External | Project Role | Contact Information |
| --- | --- | --- | --- | --- |
| Mohammad Abu Malash | CEO | Internal | Owner | Mohammad.AbuMalash@learn-pal.com |
| Moath Abu Malash | Manager | Internal | Project manager | Moath.AbuMalash@learn-pal.com |
| Basil Salahat | Leader | Internal | Team Coordinator | Basil.Salahat@learn-pal.com |
| Hassan Braik | Supplier | external | Advisor | Carlos@learn-pal.com |
| Khaled Mosa | Programmer | Internal | Team Member | Khaled.Mosa@learn-pal.com |

Table 1:Stakeholder Register for E-learning Platform

## 1.4 Project Organizational Chart

Mohammad Abu Malash
                        
(Owner)

Moath Abu Malash

(Manager)

Khaled Mosa

(Programmer)

Basil Salahat

(Leader)

Hassan Braik

(Supplier)

Mohammad Abu Malash
                        
(Owner)

Moath Abu Malash

(Manager)

Khaled Mosa

(Programmer)

Basil Salahat

(Leader)

Hassan Braik

(Supplier)

## 1.5 Management Strategy

| Name | Level of Interest | Level of Influence | Potential Management Strategies |
| --- | --- | --- | --- |
| Mohammad Abu Malash | High | High | Mohammad Abu Malash is the CEO and the owner of the project he has a good look at the market and human sources with a lot of experience to stay on top of key projects as a businessman. Have a lot of short, face-to-face meetings and focus on achieving the financial benefits of the project. |
| Moath Abu Malash | Medium | low | Moath Abu Malash has a lot of great experience that any team member of his organization needs to work properly with the team. |
| Basil Salahat | High | Medium | Basil Salahat has the character that is completely necessary for a relationship man. |

Table 2: Management Strategy

Chapter Two

# Project Planning

# Overview

Planning is a crucial aspect of project management that greatly interests us. We recognize the significance of a well-structured plan and its implementation mechanism. Our project plan encompasses several essential steps, starting with the development of an online website while simultaneously recording explanations provided by teachers. Subsequently, we will proceed with the launch and testing of the website. As a progressive step, we intend to build a mobile application to further enhance accessibility. Additionally, we plan to expand our services to cover other fundamental subjects. These considerations will be carefully incorporated into our planning process to ensure their seamless execution throughout the project timeline.

# The Project Charter

Project Title: iStudent E-learning Platform

Project Start Date: 20/5/2023         	Projected Finish Date: 26/6/2023

Budget Information:

The platform has allocated 450,000 Shekel for this project. The majority of costs for this project will be internal labor. An initial estimate provides a total of 45 hours per week.

Project Manager:  Moath Abu Malash, 0568335980, m.abumalash@student.auup.edu

Project Objectives:

Our primary objective is to provide comprehensive support to high school students by offering them a wide range of valuable resources. To facilitate their learning process, we will curate informative videos that cover various subjects. Moreover, we aim to establish connections between students and passionate teachers who specialize in the same subject matter. By fostering these connections, students can benefit from direct interactions, clarifications, and personalized guidance. Our goal is to create an environment where students have easy access to educational materials and a supportive network of teachers dedicated to their academic success.

Main Project Success Criteria:

- Financial self-sufficiency achieved within one-year post-completion.

- Stakeholder and beneficiary satisfaction and approval.

- Alignment with shareholders' and markets' requirements.

- Successful attainment of projected profits.

Approach:

Our project involves several key components aimed at revolutionizing the delivery of essential knowledge to students through our platform. To ensure a successful implementation, we will develop a comprehensive plan encompassing the following aspects:

- Innovative Knowledge Delivery Method: We are committed to creating a novel approach that enhances the learning experience for students. Our plan entails developing a unique method within our platform, leveraging engaging content, interactive features, and intuitive interfaces to facilitate effective knowledge transfer.

- Dedicated Servers for Ministry Sponsorship: If the Ministry becomes our sponsor, we will prioritize the utilization of dedicated servers exclusively for our platform. This strategic decision aims to ensure optimal performance, scalability, and speed, thereby guaranteeing a seamless learning experience for students.

- Gradual Expansion to Major Subjects: Our expansion plan is designed to prioritize the most important majors initially and gradually extend our coverage to encompass all high school subjects. This approach allows us to focus on providing quality resources and targeted support to students in key subjects before widening our scope to include other academic disciplines.

- Comprehensive Testing System: To assess students' understanding and progress, we will implement a robust online testing system. This feature empowers students to evaluate their knowledge through real-time online exams and receive immediate results. The testing system aims to enhance self-assessment and provide valuable insights for further improvement.

- Enhanced Networking System: We recognize the importance of fostering connections between students and teachers across different subjects and majors. Our networking system will facilitate seamless appointment bookings, enabling students to schedule personalized sessions with teachers of their choice. This feature promotes individualized guidance and support tailored to students’ unique academic needs.

Additionally, we will continue to refine our plan and incorporate any necessary components to ensure the success and scalability of our project. Our goal is to establish a comprehensive educational ecosystem that empowers students, nurtures their academic growth, and fosters a passion for lifelong learning.

Roles and Responsibilities:

| Role | Name | Organization/ Position | Contact Information |
| --- | --- | --- | --- |
| Project manager | Moath Abu Malash |  |  |
| Sponsor | Mohammad Abu Malash |  |  |
| Team member | Hassan Briek |  |  |
| Team member | Basil Salahat |  |  |
| Team member | Lojien Ahmad |  |  |
| Team member | Layan Salahat |  |  |

| Role | Name | Organization/ Position | Contact Information |
| --- | --- | --- | --- |
| Sponsor | Hassan Braik, | CEO | 0591234567 |
| sponsor | Mohammad Jamal | Vegetable shop owner | 0598979564 |
| programmer | Hala Shahrour | Team Member | h.shahrour@student.aaup.edu |
| Farmer | Hazem Khalil | Agricultural engineer | 0594783652 |
| Project Manager | Moath Jamal | PM (Team member) | Tasneem.alhwaiti@gmail.com |
| Hardware organizer | Hala Jalouly | Team Member | h.jalouly@student.aaup.edu |
| Adviser | Dr. Mohammad Tuffaha | #### Professor | Mohammad.Tuffaha@student.aaup.edu |

# Kick-off Meeting

Kick-off Meeting

27/5/2023

Project Name: iStudent E-learning Platform

Meeting Objective: Get the project off to a great start by introducing key stakeholders, reviewing project goals, and discussing future plans.

Agenda:

- Introductions of attendees

- Background of project

- Review of project-related documents (i.e., business case, project charter)

- Discussion of project organizational structure

- Discussion of project scope, time, and cost goals

- Discussion of other important topics

- List of action items from meeting

| Action Item | Assigned To | Due Date |
| --- | --- | --- |
| Specific requirement | Project owner, project manager, Team leader | 3/6/2023 |
| Project scope management | Sponsors, Hala shahrour, Dr. Mohammad Tuffaha | 3/6/2023 |
| Estimate Project’s budget | Mazen Ali, Madleen, Tasneem al-hwaiti | 3/6/2023 |

Date and time of next meeting: 4/6/2023 at 11:00 AM.

# Collecting Requirements

| Requirement No. | Name | Category | Source | Status |
| --- | --- | --- | --- | --- |
| 1 | Security issues | Software | Web solutions | Done |
| 2 | Make mobile app | Software | Project charter and development | In Progress |
| 3 | Expand for other classes | All Steps was made before | Feature Planning to expand | Hold |

Table 3: Requirements

# Project Scope Statement

Scope Statement (Version 1)

Project Title: iStudent E-learning Platform Date: 18/3/2022 Prepared by: Hossam Jalbosh

Project Justification: Ahmad Jaradat CEO of E-learning platform, requested this project to assist the company in meeting its strategic goals. The new E-learning platform site will increase visibility of the teaching teacher’s expertise to current and potential students how can use internet methods and use our site. our Site will also help reduce private lessons costs and improve teaching by providing standard tools, techniques, exams templates, and all new features to all students. The budget for the project is 375,000 shiekl . An additional 45,000 shiekl per year will be Required for teaching operations after the project is completed. Estimated benefits are 1,000,000 shiekl each year. It is important to focus on the system paying for itself within half one year of its completion..

Product Characteristics and Requirements: - Search feature: The intranet site must include a search feature for users to search by topic, key words, etc. - The platform site must be available 24 hours a day, 7 days a week, with one hour per week for system maintenance and other periodic maintenance, as appropriate. - The “Ask the teacher” feature must be user-friendly and capable of make questions and immediately acknowledging that the question has been received. The feature must also be capable of forwarding the question to the appropriate teacher (as maintained in the system’s database) and capable of providing the status of questions that are answered. The system must also allow for payment for asks, if appropriate. - Requests for explain lesson: The platform will include a section for users to ask someone from the Project Office (PO) at our platform at each specific to lesson appropriate for them. The PO manager must first approve the request and negotiate payments, if appropriate. - Templates and tools: The platform will allow authorized users to download files they can use to create documents and to help them use platform tools. These files will be in Microsoft Word, Excel, Access, Project, or in HTML or PDF format, as appropriate.

Summary of Project Deliverables Project management-related deliverables: business case, charter, team contract, scope statement, WBS, schedule, cost baseline, status reports, final project presentation, final project report, lessons-learned report, and any other documents required to manage the project. Product-related deliverables: 1. Survey: Survey current teachers and students to help determine desired content and features for the platform. 2. Files for templates: The platform will include templates for at least 7 documents when the system is first implemented, and it will have the capacity to store up to 100 documents. The project team will decide on the initial 3 templates based on survey results. 3. Instructions for using platform tools: The platform will include information on how to use several platform tools, including the following as a minimum: ask the expert, videos, written lessons and earned ask for a lesson. Where appropriate, sample files will be provided in the platform. For example, Microsoft Project files will be available to show summarize articles. 4. Articles: The platform will include at least 10 useful articles about relevant topics in each specific. The platform will have the capacity to store at least 1,000 articles in PDF format with an average length of 10 pages each.

Project Success Criteria: Our goal is to complete this project within six months for no more than 470,000 shikel. The project sponsor, Ahmad Jaradat has emphasized the importance of the project paying for itself within half one year after the platform is complete. To meet this financial goal, the platform must have strong user inputs. We must also develop a method for capturing the benefits while the platform is being developed and tested, and after it is rolled out. If the project takes a little longer to complete or costs a little more than planned, the firm will still view it as a success if it has a good payback .